# BEAST Studio OPCB UI integration plan

## Phase 0: Freeze the current working UI

Before changing the beastie, pin it to the wall gently.

Create:

git checkout -b ui/opcb-reference-integration

mkdir -p ui/reference-backups

cp index.html ui/reference-backups/index.before-opcb.html

cp styles.css ui/reference-backups/styles.before-opcb.css

cp app.js ui/reference-backups/app.before-opcb.js

Then add a visual baseline folder:

mkdir -p ui/reference-screenshots

Target screenshots to capture:

workspace.png

mission.png

models.png

agents.png

review.png

evidence.png

trust.png

memory.png

map.png

crystallization.png

Acceptance gate: you can return to the current UI instantly if a later phase makes the dragon cough smoke indoors.

# Phase 1: Fix the shell layout first

## Goal

Make the entire IDE match the reference silhouette:

left nav | central page cockpit | right rail / cube pulse

| bottom command bar

Your current HTML already has this structure: workspace-grid contains content-panel and context-panel, while the command bar sits below the grid.

## Wire-in steps

### 1. Create a dedicated override file

Do not keep jamming everything into styles.css. Add:

<link rel="stylesheet" href="styles.css">

<link rel="stylesheet" href="opcb-reference.css">

Then create:

touch opcb-reference.css

### 2. Restore the right rail for core pages

In opcb-reference.css, override the rule that hides .context-panel.

.app-shell[data-desktop-page='workspace'] .workspace-grid,

.app-shell[data-desktop-page='mission'] .workspace-grid,

.app-shell[data-desktop-page='review'] .workspace-grid,

.app-shell[data-desktop-page='trust'] .workspace-grid,

.app-shell[data-desktop-page='memory'] .workspace-grid,

.app-shell[data-desktop-page='models'] .workspace-grid,

.app-shell[data-desktop-page='evidence'] .workspace-grid,

.app-shell[data-desktop-page='crystallization'] .workspace-grid,

.app-shell[data-desktop-page='map'] .workspace-grid {

grid-template-columns: minmax(0, 1fr) minmax(320px, 22vw) !important;

}

.app-shell[data-desktop-page='workspace'] .context-panel,

.app-shell[data-desktop-page='mission'] .context-panel,

.app-shell[data-desktop-page='review'] .context-panel,

.app-shell[data-desktop-page='trust'] .context-panel,

.app-shell[data-desktop-page='memory'] .context-panel,

.app-shell[data-desktop-page='models'] .context-panel,

.app-shell[data-desktop-page='evidence'] .context-panel,

.app-shell[data-desktop-page='crystallization'] .context-panel,

.app-shell[data-desktop-page='map'] .context-panel {

display: flex !important;

}

### 3. Keep editor hidden only on “dashboard pages”

This part is already conceptually correct: the file explorer/editor should disappear on Mission, Review, Evidence, Models, etc., because those are cockpit pages. The current CSS already targets those editor pieces for hiding.

Keep that, but move it into cleaner groups:

.app-shell[data-dashboard-page='true'] #fileExplorerSection,

.app-shell[data-dashboard-page='true'] #fileExplorerBody,

.app-shell[data-dashboard-page='true'] .editor-band {

display: none !important;

}

Then in JS, set:

const dashboardPages = new Set([

'workspace',

'mission',

'models',

'agents',

'review',

'evidence',

'trust',

'memory',

'map',

'crystallization'

]);

function applyPageClass(page) {

const shell = document.querySelector('.app-shell');

shell.dataset.dashboardPage = dashboardPages.has(page) ? 'true' : 'false';

}

Call applyPageClass(nextPage) inside your existing page-switching function.

## Acceptance gate

Every core page shows:

left nav visible

mission header visible

center page visible

right rail visible

command bar visible

no editor/file explorer unless on utility/editor pages

# Phase 2: Create a proper UI state layer

Right now a lot of the page content is static mockup HTML. That is okay for visual direction, but to get close to the images and make it feel alive, we need one state object feeding all pages.

## Add opcb-state.js

<script src="app.js"></script>

<script src="beast-studio-integrations.js"></script>

<script src="opcb-state.js"></script>

<script src="opcb-renderers.js"></script>

## State shape

window.opcbState = {

mission: {

id: 'M-2025-05-24-0017',

title: 'Use Code Graph and Profiler to plan local evidence parser',

owner: 'You',

updated: '2m ago',

status: 'In Progress',

progress: 68,

health: 82,

risk: 'Medium',

confidence: 'High',

nextAction: {

title: 'Run Profiler on Target Module',

impact: 'High',

eta: '~18 min',

reason: 'Profiler data reduces a key evidence gap and unlocks downstream review gates.'

}

},

route: {

active: 'deepseek-coder:6.7b',

fallback: ['mistral-nemo:12b', 'qwen2.5-coder:7b'],

policy: 'Local First',

cloud: 'Blocked',

confidence: 94.7,

latency: '1.24s',

throughput: '14.2 tok/s'

},

review: {

confidence: 87,

evidenceSufficiency: 82,

risks: 2,

contradictions: 1,

gatesPassed: 4,

gatesTotal: 5

},

evidence: {

selected: 7,

total: 25,

validity: 96,

warnings: 1,

errors: 0

},

crystal: {

readiness: 94,

candidates: 7,

gatesPassed: 6,

gatesTotal: 6,

immutable: true

},

trust: {

score: 91,

systemsHealthy: 28,

systemsTotal: 31,

failedChecks: 1,

warnings: 2

}

};

## Why this matters

The reference images feel convincing because every number appears to belong to a shared mission state. If one page says 82 health and another says 91 readiness with no relationship, it looks like a decorative dashboard. If everything comes from opcbState, it becomes a cockpit.

Acceptance gate: update one value in opcbState.review.confidence, and both the Review page and right rail update.

# Phase 3: Build reusable visual components

Do not style each card as a snowflake. Build a small component library. Tiny UI Lego. Fancy Lego, but Lego.

Create opcb-components.js.

## Components to implement

### 1. metricCard

function metricCard({ label, value, sublabel, tone = 'cyan' }) {

return `

<div class="opcb-metric-card tone-${tone}">

<div class="opcb-metric-value">${value}</div>

<div class="opcb-metric-label">${label}</div>

${sublabel ? `<div class="opcb-metric-sub">${sublabel}</div>` : ''}

</div>

`;

}

### 2. ringMetric

function ringMetric({ value, label, tone = 'teal' }) {

return `

<div class="opcb-ring tone-${tone}" style="--value:${value}">

<div class="opcb-ring-core">

<strong>${value}%</strong>

<span>${label}</span>

</div>

</div>

`;

}

### 3. gateList

function gateList(items) {

return `

<div class="opcb-gate-list">

${items.map(item => `

<div class="opcb-gate-row tone-${item.tone || 'teal'}">

<span>${item.label}</span>

<em>${item.status}</em>

</div>

`).join('')}

</div>

`;

}

### 4. eventLedger

function eventLedger(events) {

return `

<div class="opcb-ledger">

${events.map(event => `

<div class="opcb-ledger-row">

<time>${event.time}</time>

<span>${event.label}</span>

</div>

`).join('')}

</div>

`;

}

### 5. rightRailCard

function rightRailCard(title, body, action = '') {

return `

<section class="opcb-rail-card">

<header>

<h3>${title}</h3>

</header>

<div>${body}</div>

${action ? `<footer>${action}</footer>` : ''}

</section>

`;

}

Acceptance gate: Mission, Models, Review, Evidence, Trust, and Crystal use the same component functions for metrics, gates, ledgers, and rail cards.

# Phase 4: Page-by-page integration

## 4.1 Workspace page

Your current Workspace page already has a seven-step Flow Canvas and lower cards for Mission Brief, Model Route, Agent Squad, and Toolbelt.

### Target from reference

A wide “flow canvas” page:

Mission → Models → Agents → Tools → Review → Evidence → Crystallization

Below each top node:

Mission Brief

Model Route

Agent Squad

Toolbelt

Review Gates

Evidence Sink

Crystallization

### Wiring

Add a renderer:

function renderWorkspacePage(state) {

return `

<div class="opcb-workspace-canvas">

${renderLifecycleNodes(state)}

${renderLifecycleDetailCards(state)}

</div>

`;

}

Each lifecycle node should have:

{

id: 'review',

number: 5,

label: 'Review',

icon: 'search',

status: 'In Progress',

tone: 'amber',

action: '/review gates'

}

Clicking a node calls:

window.setDesktopPage(node.id);

### Visual details

Add connector lines with CSS pseudo-elements first. Use SVG later only if needed.

No new image assets required here.

## 4.2 Mission page

Your Mission page already has mission overview cards and a mission path.

### Target

Match the Mission screenshot:

Center:

Mission Overview

Mission Brief | Objective | Scope

Hypothesis | Key Gaps | Success Criteria

Mission Path

Approvals & Review Gates | Timeline | Mission Metrics

Right rail:

Mission Health ring

Next Best Action

### Wiring

Create:

function renderMissionPage(state) {

return `

<section class="opcb-page mission-page">

${missionOverviewGrid(state.mission)}

${missionPath(state)}

${missionLowerGrid(state)}

</section>

`;

}

Right rail:

function renderMissionRail(state) {

return `

${rightRailCard('Mission Health', ringMetric({

value: state.mission.health,

label: 'Healthy'

}) + missionHealthRows(state))}

${rightRailCard('Next Best Action', nextBestActionCard(state.mission.nextAction))}

`;

}

### Data integration

Start with mock state, then wire values from:

gateway snapshot

mission state

review gate status

route status

evidence count

No new asset required.

## 4.3 Models page

Your Models page already has active route, fallback ladder, runtime status, route tests, and available models.

### Target

Match the Models screenshot:

Center:

Active Route

Fallback Ladder

Route Reason

Hardware

Runtime Ready

Active Route & Fallback Ladder

Available Local Models

Model Details

Route Tests

Right rail:

Hardware Profile

Runtime Readiness

Routing Policy

Recent Route Tests

### Wiring

Create adapters:

async function fetchModelState() {

return {

active: await beast.api.route.active(),

models: await beast.api.models.local(),

runtime: await beast.api.runtime.status(),

hardware: await beast.api.hardware.profile()

};

}

If backend endpoints do not exist yet, stub them:

const modelState = window.opcbState.route;

Renderer:

function renderModelsPage(state) {

return `

<div class="models-grid">

${routeSummaryCards(state.route)}

${fallbackLadder(state.route)}

${availableModels(state.models)}

${modelDetails(state.route.active)}

${routeTests(state.route.tests)}

</div>

`;

}

### Assets needed

Optional:

- Model provider icons.

- Small runtime icons for Ollama, llama.cpp, LM Studio, ExLlama.

- GPU icon.

These can be SVG icons from a library. No custom image generation needed unless you want them in the exact OPCB cyber style.

## 4.4 Agents page

This is currently the least represented in your reference batch, but it is crucial for BEAST.

### Target

Center:

Agent Squad

Planner Agent

Graph Analyst

Profiler Agent

Verifier Agent

Ingestion Agent

Patch Agent

Each card:

Role

Current task

Tools bound

Confidence

Memory access

Last action

Status

Right rail:

Permissions Overview

Agent Activity

Handoff Queue

Memory Security

### Wiring

Create state:

agents: [

{

id: 'planner',

label: 'Planner Agent',

status: 'Online',

role: 'Mission Write',

tools: ['Code Graph', 'Runbook', 'SourcePlan'],

confidence: 92,

currentTask: 'Prepare parser validation path'

}

]

Renderer:

function renderAgentsPage(state) {

return `

<div class="agents-grid">

${state.agents.map(agentCard).join('')}

</div>

`;

}

Clicking an agent should set:

state.selectedAgent = agent.id;

renderRightRail('agents');

### Assets needed

Recommended:

- Agent avatar icons or glyph badges.

- Could be simple SVG robot/analyst/shield/profiler icons.

- No big generated images required.

## 4.5 Review page

Your Review page already has the right conceptual pieces: confidence, evidence sufficiency, critical risks, gates, contradictions, diff review, and approval buttons.

### Target

Match the two Review reference variants:

Center:

Review Center

Metric strip

Quality Gates

Contradictions

Risks & Blockers

Diff Review

Approval Workflow

Test Summary

Activity Timeline

Right rail:

Review Summary

Review Blockers

Approvers

Review Notes

### Wiring

Create a review schema:

review: {

confidence: 87,

evidenceSufficiency: 82,

risks: [

{ id: 'R-007', level: 'blocker', label: 'Missing performance benchmark' },

{ id: 'R-013', level: 'high', label: 'No rollback plan' }

],

contradictions: [

{ id: 'C-001', severity: 'high', label: 'Timestamp mismatch' }

],

gates: [

{ label: 'Plan Validity', status: 'Passed' },

{ label: 'Evidence Sufficiency', status: 'Passed' },

{ label: 'Parser Robustness', status: 'Passed' },

{ label: 'Operational Readiness', status: 'Needs Approval' }

]

}

Button wiring:

approveButton.onclick = () => runReviewAction('approve');

requestChangesButton.onclick = () => runReviewAction('request_changes');

rerunTestsButton.onclick = () => runReviewAction('rerun_tests');

Backend later:

/review/gates

/review/contradictions

/review/risks

/review/approve

/review/report

### Assets needed

None. Use CSS rings, badges, and icons.

## 4.6 Evidence page

Your Evidence page already has file rows, selected evidence details, validation metrics, trace links, and audit pack readiness.

### Target

Use the stronger Evidence image:

Left: Evidence Files

Center: Selected Evidence

Tabs: Overview | Schema | Extracted Fields | Trace Links | Validation | Metadata

Right: Validation Summary | Export Evidence | Audit Pack Readiness

### Wiring

Split state:

evidence: {

files: [],

selectedId: null,

selected: {},

validation: {},

traceLinks: [],

exportOptions: {

markdown: true,

json: true,

html: true,

docx: true,

zip: true,

csv: true

}

}

Click row:

function selectEvidence(id) {

opcbState.evidence.selectedId = id;

opcbState.evidence.selected = opcbState.evidence.files.find(f => f.id === id);

renderPage('evidence');

renderRightRail('evidence');

}

Buttons:

validateAll.onclick = () => runEvidenceAction('validate_all');

buildPack.onclick = () => runEvidenceAction('build_pack');

exportEvidence.onclick = () => runEvidenceAction('export');

### Assets needed

Optional:

- File type icons: Markdown, JSON, CSV, YAML, ZIP, LOG, PCAP.

- These should be SVG icons, not generated raster images.

## 4.7 Crystallization page

Your current Crystallization page already has candidate list, crystal chamber, and quality gates.

### Target

This is the page that needs the most visual theatre. The reference image’s identity comes from:

Candidate Queue left

Crystal Chamber center

Readiness meter

Quality Gates right

Event Ledger right

Final Actions bottom

### Wiring

State:

crystal: {

readiness: 94,

selectedCandidate: 'local-evidence-parser',

candidates: [

{ id: 'local-evidence-parser', label: 'Local evidence parser', value: 'Highest Value', ready: 94 },

{ id: 'profiler-agent', label: 'Profiler agent integration', value: 'High Value', ready: 91 }

],

gates: [

{ label: 'Evidence Integrity', status: 'Passed' },

{ label: 'Graph Consistency', status: 'Passed' },

{ label: 'Trace Completeness', status: 'Passed' },

{ label: 'Risk Assessment', status: 'Passed' }

]

}

Actions:

verifyCandidate.onclick = () => runCrystalAction('verify');

crystallizeNow.onclick = () => runCrystalAction('crystallize');

sealArtifact.onclick = () => runCrystalAction('seal');

exportCrystal.onclick = () => runCrystalAction('export');

### Assets needed

Yes, this one benefits from assets.

Minimum:

- CSS crystal glyph, no image.

- CSS glow rings.

- CSS particles.

Better:

- Transparent PNG or SVG crystal chamber.

- Optional Lottie/WebM loop for crystal idle animation.

- Small committed artifact crystal icon.

Best:

- Generated crystal chamber asset in transparent PNG/WebP.

- Three states:

  - crystal-idle

  - crystal-ready

  - crystal-committed

This page is the cathedral toaster. Give it stained glass. 💎

## 4.8 Trust page

Your Trust page already has trust score, data boundary, integrity, policy guardrails, and checks.

### Target

Match reference:

Trust Posture

Data Boundary

Integrity

Policy Guardrails

Provenance & Signatures

Canary Status

Integrity Checks

Trust Controls

Attestations

Right rail: Permissions Overview, Audit Timeline

### Wiring

State:

trust: {

score: 91,

boundary: 'Local-First',

integrity: 'Verified',

guardrails: 'Enforced',

provenance: {

rootId: 'c3b7e2f0...',

algorithm: 'SHA-256',

signedBy: 'You'

},

canaries: [

{ label: 'File Canary', status: 'Healthy' },

{ label: 'Network Canary', status: 'Healthy' },

{ label: 'Agent Canary', status: 'Healthy' }

]

}

Actions:

verifyIntegrity.onclick = () => runTrustAction('verify_integrity');

policyCheck.onclick = () => runTrustAction('policy_check');

viewAttestations.onclick = () => openTrustPanel('attestations');

### Assets needed

Optional:

- Shield icon.

- Fingerprint SVG.

- Policy icon.

- Canary icon.

No generated art required.

## 4.9 Map page

Your current Map page has absolutely useful starting bones: positioned graph nodes for entry point, parser, detector, store, agent, and external dependency.

### Target

The Map screenshot is more advanced:

Toolbar: search, filters, group, layout, fit, zoom

Graph canvas with typed nodes

Legend

Right rail:

Map Health

Selected Node

Dependencies

### Wiring

State:

graph: {

selectedNodeId: 'evidence_parser.py',

nodes: [

{ id: 'main.py', type: 'entry', x: 48, y: 8, freshness: 'fresh' },

{ id: 'evidence_parser.py', type: 'parser', x: 54, y: 28, freshness: 'fresh' }

],

edges: [

{ from: 'main.py', to: 'evidence_parser.py', type: 'calls' },

{ from: 'evidence_parser.py', to: 'evidence_index.db', type: 'produces' }

]

}

### Implementation choice

Start with absolutely positioned HTML nodes and SVG edges:

<div class="graph-canvas">

<svg class="graph-edges"></svg>

<div class="graph-node"></div>

</div>

Then draw edges after render:

function drawGraphEdges(nodes, edges) {

const svg = document.querySelector('.graph-edges');

svg.innerHTML = edges.map(edge => {

const a = nodes.find(n => n.id === edge.from);

const b = nodes.find(n => n.id === edge.to);

return `<line class="edge edge-${edge.type}" x1="${a.x}%" y1="${a.y}%" x2="${b.x}%" y2="${b.y}%"></line>`;

}).join('');

}

Click node:

function selectGraphNode(nodeId) {

opcbState.graph.selectedNodeId = nodeId;

renderRightRail('map');

}

### Assets needed

No raster assets required.

Recommended:

- Proper SVG icons per node type:

  - entry

  - parser

  - detector

  - validator

  - evidence

  - module

  - agent

  - test

  - docs

  - config

  - external dependency

This page becomes 70% better with clean icons.

## 4.10 Memory page

Your Memory page is currently present but thin: mission memory, evidence items, recall health, recent events.

### Target

Make it a memory observatory:

Mission Memory

Evidence Residue

Recall Health

Freshness

Memory Graph

Skill Candidates

Reuse Suggestions

Recent Memory Events

Right rail:

Recall Query

Memory Freshness

Residue Quality

Compaction Queue

### Wiring

State:

memory: {

records: 184,

evidenceItems: 96,

recallHealth: 92,

freshness: 88,

skillCandidates: 5,

compactionQueue: 12,

events: []

}

Actions:

recallButton.onclick = () => runMemoryAction('recall');

compactButton.onclick = () => runMemoryAction('compact');

promoteSkillButton.onclick = () => runMemoryAction('promote_skill');

### Assets needed

Optional:

- Memory cube icon.

- Small archive/crystal icon.

- Skill tree icon.

No generated art required.

# Phase 5: Right rail renderer

This is the main integration spine.

## Add a single rail host

Inside .context-panel, add near the top:

<div id="opcbRightRail"></div>

Then either remove old rail cards gradually or hide old ones on OPCB pages:

.app-shell[data-dashboard-page='true'] .context-panel > .card,

.app-shell[data-dashboard-page='true'] .context-panel > .panel {

display: none;

}

.app-shell[data-dashboard-page='true'] #opcbRightRail {

display: grid;

gap: 12px;

}

## Rail router

const railRenderers = {

workspace: renderWorkspaceRail,

mission: renderMissionRail,

models: renderModelsRail,

agents: renderAgentsRail,

review: renderReviewRail,

evidence: renderEvidenceRail,

trust: renderTrustRail,

memory: renderMemoryRail,

map: renderMapRail,

crystallization: renderCrystalRail

};

function renderRightRail(page = getCurrentPage()) {

const host = document.getElementById('opcbRightRail');

if (!host) return;

const renderer = railRenderers[page] || renderDefaultRail;

host.innerHTML = renderer(window.opcbState);

}

Then in the page switch function:

setDesktopPage(page) {

// existing logic

applyPageClass(page);

renderPage(page);

renderRightRail(page);

}

Acceptance gate: changing pages changes both center content and right rail.

# Phase 6: Command bar integration

Your command chips already point to pages with data-desktop-page.

Keep that. Now make the command bar contextual.

## Add per-page command chips

const pageCommands = {

mission: ['/plan next', '/review gates', '/evidence list', '/graph analyze', '/profiler run'],

models: ['/test route', '/benchmark models', '/add fallback', '/model scan', '/route explain'],

review: ['/review summary', '/show contradictions', '/show risks', '/diff changed', '/run tests'],

evidence: ['/validate all', '/extract fields', '/find links', '/build pack', '/export'],

crystallization: ['/crystallize now', '/verify candidate', '/show gates', '/export preview', '/open ledger'],

trust: ['/verify integrity', '/trust report', '/view attestations', '/policy check', '/canary status'],

map: ['/map focus', '/map paths', '/map impact', '/map orphans', '/map export png']

};

function renderCommandChips(page) {

const host = document.querySelector('.command-chips');

host.innerHTML = pageCommands[page].map(cmd => `

<span class="command-chip" data-command="${cmd}">${cmd}</span>

`).join('');

}

Command execution:

document.addEventListener('click', event => {

const chip = event.target.closest('.command-chip[data-command]');

if (!chip) return;

runCommand(chip.dataset.command);

});

Acceptance gate: each page shows the exact command chips that make sense for that page.

# Phase 7: Live data wiring

Once the visual structure is right, connect actual BEAST signals.

## Data adapter pattern

Create opcb-adapters.js.

async function refreshOpcbState() {

const [

mission,

route,

review,

evidence,

trust,

memory,

graph,

crystal

] = await Promise.allSettled([

getMissionSnapshot(),

getRouteSnapshot(),

getReviewSnapshot(),

getEvidenceSnapshot(),

getTrustSnapshot(),

getMemorySnapshot(),

getGraphSnapshot(),

getCrystalSnapshot()

]);

mergeSettled(window.opcbState, {

mission,

route,

review,

evidence,

trust,

memory,

graph,

crystal

});

renderPage(getCurrentPage());

renderRightRail(getCurrentPage());

}

## Recommended refresh cadence

Mission status: every 10s

Route/runtime: every 5s

Review/evidence/crystal: on action + every 15s

Map: manual refresh + after graph actions

Trust: manual refresh + after policy/integrity actions

Do not refresh graph layouts constantly. That will make the page feel haunted by caffeine.

# Phase 8: Animation and polish

Only after the wiring works.

## Add subtle motion

Nav active glow: yes

Metric ring sweep: yes

Cube heartbeat: yes

Crystal particle drift: yes

Map edge shimmer: yes

Right rail card enter fade: yes

Huge animated background: no

Everything pulsing like a nightclub server rack: absolutely no

## CSS examples

.opcb-rail-card {

animation: railIn 160ms ease-out both;

}

@keyframes railIn {

from {

opacity: 0;

transform: translateX(8px);

}

to {

opacity: 1;

transform: translateX(0);

}

}

.graph-edge {

stroke-dasharray: 6 8;

animation: edgeFlow 1.8s linear infinite;

}

@keyframes edgeFlow {

to {

stroke-dashoffset: -28;

}

}

# Asset generation plan

## Assets you probably do need

### 1. BEAST / Cube Pulse mascot states

You already have a mascot hook in the brand area, including assets/beast-dragon-mascot.png, sprite frames, and a state dot.

The CSS also already supports mascot states like idle, working, alert, and finished.

Generate or prepare:

assets/mascot/idle_01.png

assets/mascot/idle_02.png

assets/mascot/blink_01.png

assets/mascot/working_01.png

assets/mascot/working_02.png

assets/mascot/alert_01.png

assets/mascot/success_01.png

Best format:

transparent PNG or WebP

96x96 or 128x128

consistent anchor point

no tail cutoff

This fixes the earlier mascot movement problem: all frames must use the same canvas size and the same body position.

### 2. Crystal chamber asset

For Crystallization, yes. This will help a lot.

Generate:

crystal-chamber-idle.webp

crystal-chamber-ready.webp

crystal-chamber-committed.webp

crystal-icon-small.svg

Use transparent backgrounds.

### 3. Icon set

Use SVG, not PNG.

Needed icons:

workspace

mission

agents

review

trust

memory

models

evidence

crystallization

map

parser

detector

validator

database

external dependency

test

config

document

policy

shield

fingerprint

route

gpu

runtime

warning

blocker

approval

You can use Lucide, Phosphor, Tabler, or custom SVG. I would not generate these as images. SVG icons will look cleaner and scale better.

### 4. File type icons

For Evidence:

markdown

json

yaml

csv

html

zip

log

database

pcap

ndjson

Again, SVG.

### 5. Background texture

Optional.

The current CSS already creates a radial dark background and grid texture.

You do not need a generated background unless you want a more premium “deep space circuit board” look.

## Assets you do not need

You do not need generated images for:

metric rings

charts

progress bars

health cards

right rail panels

graph nodes

gates

badges

sparklines

command bar

mission path

Those should be CSS/SVG/HTML. Faster, sharper, and easier to theme.

# Suggested build order

## Sprint 1: Shell and rail

Deliverables:

opcb-reference.css

opcb-state.js

opcb-components.js

opcb-renderers.js

right rail restored

dashboard page class working

Pages touched:

Mission

Workspace

Models

Acceptance:

All three look structurally like the references.

Right rail changes per page.

Command chips update per page.

## Sprint 2: Review and Evidence

Deliverables:

Review cockpit

Evidence library/detail/export cockpit

Review rail

Evidence rail

Acceptance:

Review has blockers, contradictions, gates, approval workflow.

Evidence has selected file, validation, trace links, export readiness.

## Sprint 3: Crystal and Trust

Deliverables:

Crystal chamber

Candidate queue

Quality gates

Event ledger

Trust posture

Provenance

Canaries

Audit timeline

Acceptance:

Crystallization looks like the showpiece page.

Trust looks like a governance/security cockpit.

## Sprint 4: Map

Deliverables:

Graph canvas

SVG edges

Node selection

Legend

Map health

Selected node inspector

Dependency rail

Acceptance:

Clicking evidence_parser.py updates the right rail.

Edge types have different styles.

Search/filter controls exist even if not fully wired yet.

## Sprint 5: Agents and Memory

Deliverables:

Agent squad cockpit

Agent permissions rail

Memory observatory

Recall health

Residue/skill candidates

Acceptance:

Agents feel like controllable workers, not static cards.

Memory feels like BEAST’s local intelligence archive.

## Sprint 6: Live backend integration

Deliverables:

refreshOpcbState()

gateway snapshot adapter

route adapter

review adapter

evidence adapter

trust adapter

graph adapter

crystal adapter

Acceptance:

No hardcoded numbers remain except fallback demo data.

UI does not break when backend returns partial data.